Voice AI Developer Assistant

Implementation Plan

# 1. Implementation Strategy

Build a macOS-first MVP focused on one high-value loop: press a shortcut, speak naturally, receive polished developer-aware text, and have it inserted into the active application. Validate latency, transcription quality, context handling, and user delight before expanding platforms.

# 2. Recommended Technology Stack

Desktop: Swift + SwiftUI.

Backend: Python + FastAPI.

Database: PostgreSQL.

Cache / rate limiting: Redis.

Web dashboard: Next.js.

Speech recognition: hosted speech-to-text API initially.

LLM: Claude and/or OpenAI initially; keep provider abstraction in the backend.

Authentication: managed authentication provider or a simple backend implementation for MVP.

Billing: Stripe when monetization begins.

Observability: Sentry plus structured application logs.

Analytics: PostHog or equivalent privacy-conscious product analytics.

Deployment: Azure, Fly.io, Railway, or another managed platform.

# 3. Repository Structure

Recommended monorepo:

apps/macos-agent — Swift desktop application.

apps/web — Next.js website, account, settings, and dashboard.

services/api — FastAPI API.

services/ai — transcription, prompting, transformation, and provider abstraction.

packages/contracts — shared API schemas and generated types.

packages/prompts — versioned AI prompts and evaluation fixtures.

infra — deployment and environment configuration.

docs — product, architecture, security, and runbooks.

# 4. Phase 0 — Technical Spike

Duration: approximately 3–5 days

Verify global hotkey handling.

Verify microphone capture and permissions.

Test audio encoding and streaming/upload latency.

Test speech-to-text quality with technical vocabulary.

Prototype text insertion using macOS Accessibility APIs.

Implement clipboard fallback.

Measure end-to-end latency for a 10–20 second utterance.

Exit criteria: a local prototype can record speech, transcribe it, and insert text into at least three unrelated applications.

# 5. Phase 1 — Voice-to-Text MVP

Duration: approximately 1–2 weeks

Create Swift menu-bar application.

Implement global push-to-talk shortcut.

Implement microphone lifecycle and permission handling.

Add recording indicator.

Send audio to speech service.

Display transcription status.

Insert raw transcript into focused text field.

Add clipboard fallback.

Add basic settings.

Success metric: users can reliably dictate into browser, Slack, and IDE text fields without manually copying text.

# 6. Phase 2 — AI Text Transformation

Duration: approximately 1–2 weeks

Add transcript cleanup service.

Remove filler words while preserving meaning.

Handle spoken punctuation.

Handle paragraph boundaries.

Handle self-corrections.

Add professional writing mode.

Add concise mode.

Version prompts in source control.

Add an evaluation dataset of representative developer utterances.

Measure transformation accuracy and latency.

Important design rule: the AI must not invent facts or silently change technical meaning.

# 7. Phase 3 — Context Engine

Duration: approximately 2–3 weeks

Detect active application.

Detect active window where permitted.

Identify supported IDEs.

Capture relevant file/language metadata where permitted.

Support explicit selected-text transformations.

Build an application context model.

Define privacy boundaries for context collection.

Allow users to disable context collection per application.

Example context object: application, window metadata, language, file name, selected text when explicitly requested, user preferences, and developer dictionary.

# 8. Phase 4 — Developer Mode

Duration: approximately 2–3 weeks

Technical terminology normalization.

Preserve camelCase, PascalCase, snake_case, kebab-case, CLI syntax, and code identifiers.

Add Angular, TypeScript, JavaScript, Python, C#, SQL, Git, and common developer vocabulary.

Add structured developer prompt generation.

Add code-oriented formatting.

Add Claude Code / AI coding prompt mode.

Add terminal-aware transformations.

# 9. Phase 5 — AI Commands

Duration: approximately 1–2 weeks

Make this professional.

Make this concise.

Summarize this.

Turn this into a Jira ticket.

Create a PR description.

Create a commit message.

Explain this code.

Convert this into an AI coding prompt.

Allow configurable custom commands.

# 10. Phase 6 — Personal Intelligence

Duration: approximately 2 weeks

Personal dictionary management.

Custom pronunciation/recognition hints where supported.

Personal snippets.

Writing style preferences.

Application-specific preferences.

User correction feedback loop.

Import/export personal vocabulary.

# 11. Phase 7 — Voice-to-Action Foundation

Duration: approximately 2–4 weeks after MVP validation

Introduce explicit command detection.

Separate safe text transformations from executable actions.

Require confirmation for destructive or external actions.

Add an action registry with permissions.

Prototype Claude Code invocation.

Prototype Git operations.

Prototype Jira/GitHub actions.

Add audit logging for actions.

Security principle: voice should never silently execute destructive operations. Actions such as deleting, pushing, merging, or sending should require explicit confirmation unless the user has deliberately configured an approved automation.

# 12. Text Injection Strategy

Primary path: macOS Accessibility APIs for supported text controls.

Fallback: clipboard plus paste shortcut.

Optional fallback: simulated keyboard input where appropriate.

Detect failure and preserve the generated text rather than losing it.

Never overwrite user content without an explicit action.

# 13. Backend API Surface

POST /v1/transcriptions — submit audio and receive transcript.

POST /v1/transform — transform transcript using mode and context.

POST /v1/commands/execute — execute a supported non-destructive AI command.

GET /v1/profile — retrieve user preferences.

PUT /v1/profile — update preferences.

GET /v1/dictionary — retrieve personal dictionary.

POST /v1/dictionary — add terminology.

DELETE /v1/dictionary/{id} — remove terminology.

GET /v1/snippets — retrieve snippets.

POST /v1/snippets — create snippet.

# 14. Core Data Model

User: identity, plan, preferences.

DictionaryEntry: term, aliases, pronunciation hints, enabled state.

Snippet: trigger, content, application scope.

StyleProfile: tone, verbosity, formatting preferences.

ApplicationProfile: application identifier, mode, context settings.

Command: name, prompt template, permissions, enabled state.

UsageEvent: timestamp, duration, model, latency, success/failure metadata. Avoid storing raw audio by default.

# 15. AI Prompt Architecture

Keep AI behavior modular and versioned.

System policy prompt.

Application-specific transformation prompt.

Developer-mode prompt.

Command-specific prompt.

User style/preferences.

Context payload.

Transcript.

Use structured internal representations where possible rather than asking one large prompt to perform transcription, intent detection, formatting, and action execution simultaneously.

# 16. Performance Targets

Global shortcut response should feel immediate.

Recording should begin with minimal perceived delay.

Typical short utterance should return a result in a few seconds.

Text insertion should happen immediately after transformation.

The UI should remain responsive while network/AI operations are running.

Gracefully degrade when the network or AI provider is unavailable.

# 17. Privacy and Security

Do not retain raw audio by default.

Encrypt data in transit and at rest.

Minimize application context collection.

Make context collection transparent and configurable.

Allow users to exclude sensitive applications.

Separate authentication data from usage telemetry.

Do not send selected text or application context unless required for the requested operation.

Add clear consent for any future model-training or data-improvement program.

# 18. Product Metrics

Daily active dictation users.

Dictation sessions per user.

Average utterance duration.

Speech-to-text latency.

End-to-end latency.

Successful text insertion rate.

AI transformation acceptance rate.

User correction rate.

AI command usage.

Developer Mode usage.

Week-1 and week-4 retention.

Cost per active user.

# 19. Six-Week MVP Plan

Week 1: Desktop foundation

Swift menu-bar app, permissions, global hotkey, microphone capture, basic recording UI.

Week 2: Speech + insertion

STT integration, transcription flow, Accessibility API prototype, clipboard fallback.

Week 3: AI transformation

Cleanup, punctuation, professional mode, prompt versioning, latency instrumentation.

Week 4: Context

Application detection, context model, privacy controls, selected-text transformation.

Week 5: Developer mode

Technical vocabulary, code-aware formatting, AI coding prompt mode, Claude Code integration prototype.

Week 6: Polish + beta

Personal dictionary, core AI commands, error handling, analytics, onboarding, internal beta.

# 20. Post-MVP Roadmap

Windows desktop client.

Deeper IDE integrations.

Improved low-latency streaming transcription.

More languages.

Team vocabulary.

Enterprise security and administration.

GitHub/Jira/Slack/Teams actions.

Voice-driven Git workflows.

Advanced Claude Code integration.

Personal memory and adaptive terminology.

Voice-to-action with permission management.

# 21. Key Engineering Risks

Cross-application text insertion reliability.

Speech recognition errors for technical terminology.

AI transformation changing technical meaning.

Latency causing the experience to feel slower than typing.

Unexpected application context leakage.

LLM/API cost becoming too high at scale.

Platform permissions and OS-level restrictions.

Voice commands accidentally triggering actions.

# 22. Recommended First Milestone

The first milestone should be a polished internal prototype, not a complete product. A developer should be able to open Cursor, Slack, Chrome, or a terminal, press one shortcut, speak naturally, and see accurate, polished, context-aware output appear in the correct place.

Once this loop feels fast and reliable, invest in developer-specific commands and voice-to-action. That is the strongest path to differentiation from generic dictation products.